A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1.Very Easy task

2.Normal task

3.Moderate task

4.Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Collection (Epic 1)

Collecting Motor Sensor Dataset (USN1) 2

Loading Dataset into Python Environment (USN2) 1

Data Preprocessing (Epic 2)

Handling Missing Values (USN3) 3

Feature Selection (USN4) 3

Handling Outliers and Data Inconsistency (USN5) 3

Total Story Point in Sprint 1 = 2+1+3+3+3 = 12

Sprint 2

Model Development (Epic 3)

Splitting Data into Train and Test Sets (USN6) 2

Training Regression Model (USN7) 3

Evaluating Model using MAE, MSE, RMSE, R2 (USN8) 3

Hyperparameter Tuning (USN9) 4

Deployment & Visualization (Epic 4)

Developing Prediction Interface (USN10) 5

Documentation (Epic 5)

Preparing Final Project Documentation (USN11) 3

Total story Point in Sprint 2 = 2+3+3+4+5+3 = 20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity = Total Story Points Completed / Number of Sprints

Total story Points = 12+20 = 32

No of Sprints = 2

Velocity = 32/2

16 (Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.