Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS82001 |
| Project Name | electric motor temperature prediction using machine learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I can collect electric motor sensor dataset including voltage, current, speed, torque, and ambient temperature. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a developer, I can load and explore the dataset in Python environment. | 1 | High |  |
| Sprint-2 | Data Preprocessing | USN-3 | As a developer, I can handle missing values and clean inconsistent data. | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a developer, I can perform feature selection and scaling for better model performance. | 2 | Medium |  |
| Sprint-1 | Model Development | USN-5 | As a developer, I can train a regression model to predict motor temperature. | 1 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 20 | 06 Feb 2025 |
| Sprint-2 | 20 | 6 Days | 08 Feb 2025 | 13 Feb 2025 |  | 13 Feb 2025 |
| Sprint-3 | 20 | 6 Days | 15 Feb 2025 | 20 Feb 2025 |  | 20 Feb 2025 |
| Sprint-4 | 20 | 6 Days | 22 Feb 2025 | 27 Feb 2025 |  | 27 Feb 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day).

Average Velocity (AV) = Total Story Points / Number of Sprints

Total Story Points = 15 + 14 + 10 + 8 = 47

Number of Sprints = 4

Velocity per Sprint = 47 / 4 = 11.75 ≈ 12 Story Points per Sprint

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is used to track progress of the Motor Temperature Prediction project during each sprint. The chart shows how remaining story points decrease as tasks such as data preprocessing, model training, evaluation, and deployment are completed over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts